* Scrum Call:
  + Emerson: Started on homepage, finished leaderboard. Will continue setting up the homepage, stats parts.
  + Max: Tyler + Max designed and worked on database, made graphic for it also. Worked on API calls.
  + Ananya: Worked on reviews page, work on queries for page + stylistic pages.
  + Tyler: Formatting Github, worked on database, APIs for register + login. Will work on overall efficacy for running of website.
  + Winter: Worked on API + queries for the homepage, will do some reformatting for db for more streamlined queries.
  + Nguyen: Started working on stats page, how it works with review page.
* TA recommended working on must-need tickets for points, as they are needed for good grade.